Assignment

3

COMP1223 Web Development Fundamentals

Timeline

* **Make sure to read this**
* The complete timeline worth 10% of your total assignment mark.
  + 5% initial timeline
  + 10% current timeline
* The timeline must contain detail tasks and the task detail information (start, end, estimate,) No mark will be awarded for the incomplete timeline.
* Make sure to break the project into small tasks.

# Timeline

Topic: Student ID: **101197834**

**Salem Witch Trials**  
Project URL (GBLearn): GBLearn ID: **F8197834**

**http://f8197834.gblearn.com/comp1223/assignments/assignment3/**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Complete Homepage on Draw.io | 09/11/2018 | 09/11/2018 |  | INC | 1H |  |
| Complete Overview page on Draw.io | 10/11/2018 | 10/11/2018 |  | INC | 2H |  |
| Complete History page on Draw.io | 11/11/2018 | 11/11/2018 |  | INC | 3H |  |
| Complete Gallery page on Draw.io | 12/11/2018 | 12/11/2018 |  | INC | 1H |  |
| Complete Videos page on Draw.io | 13/11/2018 | 13/11/2018 |  | INC | 2H |  |
| Complete Sources page on Draw.io | 14/11/2018 | 14/11/2018 |  | INC | 1H |  |
| Code the title on homepage (find font, code style-font, size, color) | 15/11/2018 | 15/11/2018 |  | INC | 2H |  |
| Input NAV bar (Find font, link pages, code style-borders, font, size, color, margins, placement) | 15/11/2018 | 15/11/2018 |  | INC | 2H |  |
| Place picture on center of homepage (Code style- size, margins) | 15/11/2018 | 15/11/2018 |  | INC | 1H |  |
| Code footer, input script, and touch ups, upload on Filezilla | 15/11/2018 | 15/11/2018 |  | INC | 0.20H |  |
| Overview Page- Create code, input template from homepage (nav bar, title) | 16/11/2018 | 16/11/2018 |  | INC | 0.05H |  |
| Modify picture for page (crop into side banner) | 16/11/2018 | 16/11/2018 |  | INC | 0.30H |  |
| Input Overview section and code style | 16/11/2018 | 16/11/2018 |  | INC | 0.30H |  |
| Code paragraph style | 16/11/2018 | 16/11/2018 |  | INC | 0.30H |  |
| History Page- Create code, input template from homepage (nav bar, title) | 16/11/2018 | 16/11/2018 |  | INC | 0.05H |  |
| Modify picture for page (crop into top banner) | 16/11/2018 | 16/11/2018 |  | INC | 0.30H |  |
| Input history section (paragraphs, explanation), code style (Overflow, margins, font, size, color) | 16/11/2018 | 16/11/2018 |  | INC | 2H |  |
| Gallery Page- Create code, input template from homepage (nav bar, title) | 16/11/2018 | 16/11/2018 |  | INC | 0.05H |  |
| Make thumbnails of the pictures (200px height) | 16/11/2018 | 16/11/2018 |  | INC | 0.30H |  |
| Code the gallery page (create table, input thumbnails, code \_blank for new tab, margins) | 16/11/2018 | 16/11/2018 |  | INC | 1H |  |
| Video Page- Create code, input template from homepage (nav bar, title) | 17/11/2018 | 17/11/2018 |  | INC | 0.05H |  |
| Create table for 2 videos, embed the YouTube videos, code style (captions for the videos, font, size, margins, positioning) | 17/11/2018 | 17/11/2018 |  | INC | 1H |  |
| Sources Page- Input template from homepage (nav bar, title) | 17/11/2018 | 17/11/2018 |  | INC | 0.05H |  |
| Create sources list using UL, code style (overflow, font, inline block. Style, size), link websites and sources accordingly | 17/11/2018 | 17/11/2018 |  | INC | 1H |  |
| Victims Page- Create code, input template from homepage (nav bar, title) | 18/11/2018 | 18/11/2018 |  | INC | 0.05H |  |
| Re-size pictures for thumbnail of victims | 18/11/2018 | 18/11/2018 |  | INC | 0.30H |  |
| Create table in code, input images in the table of victims, insert descriptions of each victim, code style (font, style, size, positioning margin) | 18/11/2018 | 18/11/2018 |  | INC | 1.30H |  |

C task is completed

INC task is incomplete